GOLDEN SNITCH
Final Product Build Plan

Detailed implementation phases for frontend, backend, authentication, notifications, data, scouting intelligence, responsive QA, and deployment.

# Golden Snitch — Final Product Build Roadmap

## Purpose

This document pack is the execution plan for turning the existing Golden Snitch repository into a coherent full-stack esports scouting and multi-roster intelligence product. It is written for implementation by a coding agent or development team. The instructions require inspecting the current repository before changing it; the architecture below is a target, not an assertion that all listed components already exist.

## Product outcome

A user can register or sign in, access only authorized workspace data, scout candidates for a game and role, understand each recommendation's evidence and confidence, compare candidates, manage multiple rosters, simulate recruitment impact, maintain a scouting pipeline, receive persistent in-app notifications, export reports, and sign out securely.

## Design authority

## Target architecture

Confirm actual repository choices before adopting these defaults:

Frontend: React + Vite + TypeScript + Tailwind CSS + React Router.

Data visualization: Recharts.

Icons: Lucide React.

Backend: Python 3.12 + FastAPI + Pydantic.

Persistence: SQLAlchemy and SQLite for local MVP; preserve an existing supported database if already integrated.

Tests: pytest for backend; Vitest/React Testing Library for frontend; Playwright for end-to-end and responsive checks where feasible.

Auth: preferably opaque server-managed sessions in HttpOnly cookies, with CSRF protection for cookie-authenticated mutations. Use an alternative only if the current architecture justifies it.

Local development configuration through environment variables.

## Build principles

Inspect first; do not overwrite functioning code.

Migrate the existing database safely; never delete user data to make a migration pass.

Backend is the source of truth for private data, authorization, notifications, and persisted product records.

Do not claim live AI, live esports API data, email delivery, or push notifications unless implemented and verified.

Keep simulated datasets clearly labeled.

Separate UI components from domain logic and API calls.

Each phase must pass its exit gate before the next phase is treated as complete.

Record commands actually run and test outcomes honestly.

## Phases

| Phase | Name | Main output |

|---|---|---|

| 0 | Repository audit and recovery | Verified baseline and root-cause report |

| 1 | Product requirements and architecture | Scope, roles, API contracts, decisions |

| 2 | Environment and developer workflow | Repeatable local setup |

| 3 | Data model and migrations | Persistent domain schema |

| 4 | Authentication and authorization | Secure account/session lifecycle |

| 5 | Core backend APIs | Players, matches, rosters, watchlists |

| 6 | Scouting intelligence | Role scoring, confidence, evidence |

| 7 | Frontend integration and responsive UI | Connected screens and design consistency |

| 8 | Notification center | Persistent event-driven in-app notifications |

| 9 | Reports, exports, and settings | Working secondary product workflows |

| 10 | Testing, security, and responsive QA | Verified end-to-end product |

| 11 | Deployment and handover | Deployable build and operational docs |

## Definition of done

A feature is not complete merely because it renders. It must:

Have a defined user story and acceptance criteria.

Validate input on the backend.

Enforce authentication and permissions where applicable.

Persist data where persistence is required.

Display loading, empty, success, and failure states.

Be usable with keyboard and touch.

Be tested at relevant levels.

Have documented limitations and setup requirements.

## Critical end-to-end acceptance journey

User registers with a valid email and password.

User signs in and the frontend retrieves the authenticated profile from the backend.

User opens a vacancy and ranks role-compatible players.

The result includes score components, confidence, sample size, and evidence-based explanation.

User shortlists a candidate or performs a roster action.

Backend commits the operation and creates a relevant notification only after success.

Notification appears with the correct unread count.

User marks it read; the change persists after refresh.

User signs out.

The revoked session cannot access protected frontend routes or private APIs.

A different user cannot access the first user's private records by changing IDs.

## Release gate

Do not label the product final until the build passes, core flows are verified against the real backend, database migrations work on a clean and existing database, and known gaps are documented.

# Phase 0 — Repository Audit and Recovery

## Goal

Understand the actual project structure and reproduce the known failures before making broad changes.

## Tasks

Inspect the repository tree, package manifests, backend entrypoint, API routes, models, migrations, tests, environment files, and README.

Identify the frontend framework and installed Tailwind version. Do not blindly replace configuration.

Identify the backend framework, database access layer, and existing API conventions.

Locate every notification control and trace its click handler, state, API call, and response rendering.

Trace login/logout state, route protection, current-user data, and session persistence.

Search for mock arrays, hardcoded user identities, fake success messages, and localStorage used for authoritative business data.

Run the existing frontend build, backend tests, and available lint/type checks; record current failures.

Inspect the current database schema and create a backup before any migration work.

Check `.gitignore` for `.env`, databases, virtual environments, build artifacts, and secrets.

Produce an audit report with severity, root cause, files affected, and proposed repair.

## Environment recovery

The project has previously reported that the virtual environment's Python could not import pip. Verify before changing it:

cd "C:\D Drive\scoutgrid"

.\.venv\Scripts\python.exe --version

.\.venv\Scripts\python.exe -m pip --version

If pip is missing, try:

.\.venv\Scripts\python.exe -m ensurepip --upgrade

.\.venv\Scripts\python.exe -m pip --version

Then install from the repository's actual dependency file. Do not install random packages before inspecting `requirements.txt`, `pyproject.toml`, or lock files.

## Deliverables

`docs/audit/REPOSITORY_AUDIT.md`

Existing build/test baseline

Data backup confirmation

List of frontend/backend routes

Notification and auth root-cause findings

Dependency/environment issue log

## Exit criteria

The team can explain why notifications do not work.

The team can explain what currently authenticates a user, if anything.

Existing data is protected.

No large refactor begins before the current architecture is understood.

# Phase 1 — Requirements, Permissions, and Architecture

## Goal

Convert the product vision into implementable user stories and stable contracts.

## Core user journeys

Register, log in, restore a valid session, view profile, and log out.

Search and filter the player pool.

Configure a game/role vacancy and rank eligible candidates.

Inspect candidate score factors, evidence, sample size, and confidence.

Compare two or three compatible players.

Create and update rosters and assign players to roles.

Simulate a recruitment change and inspect assumptions.

Manage a scouting watchlist and pipeline stage.

Receive and mark persistent in-app notifications as read.

Export reports and manage permitted settings.

## Role and permission matrix

Define the real permission matrix before coding. Suggested roles:

`admin`: user and organization administration, all permitted workspace operations.

`manager`: roster, vacancy, and recruitment operations.

`scout`: candidate evaluation, notes, and shortlists.

`analyst`: performance analysis and reports.

`viewer`: read-only access to permitted data.

The backend must enforce permissions on every protected endpoint. Hiding a button is not authorization. If multi-organization workspaces are in scope, define organization membership and scope every query by authorized organization.

## Architecture decisions to document

Create `docs/architecture/DECISIONS.md` covering:

Database and ORM choice.

Session/cookie approach and CSRF strategy.

Frontend API client strategy.

Migration tool.

Scoring location and versioning.

Notification delivery model.

File/export approach.

Test strategy.

Which features are simulated versus connected to real providers.

## API contract rules

Prefix APIs consistently, e.g. `/api/v1`.

Use typed request and response schemas.

Define pagination conventions.

Define consistent error response shapes.

Never return password hashes, session secrets, reset tokens, or private fields.

Use UTC timestamps in API responses.

Document ownership and role checks per endpoint.

## Deliverables

`docs/requirements/USER_STORIES.md`

`docs/requirements/ACCEPTANCE_CRITERIA.md`

`docs/architecture/DECISIONS.md`

`docs/architecture/API_CONTRACTS.md`

Permission matrix and scope decisions

## Exit criteria

No implementation team member has to guess which user can perform which operation, where data is stored, or what an endpoint returns.

# Phase 2 — Environment and Developer Workflow

## Goal

Make frontend, backend, and tests repeatably runnable on a developer machine.

## Tasks

Preserve existing working configuration and dependency versions.

Confirm Python and Node versions required by the actual manifests.

Restore the existing Python virtual environment if possible; do not delete it by default.

Install dependencies only from the project’s manifest/lockfile.

Create `.env.example` files with placeholders only.

Ensure `.env`, database files containing private data, tokens, and secrets are ignored by Git.

Configure the frontend API base URL via environment variables.

Configure backend CORS for explicit development and production origins.

Add clear startup commands to the README.

Add health-check and database connectivity checks appropriate to the chosen stack.

## Example frontend configuration

`VITE_API_BASE_URL=http://127.0.0.1:8000`

## Example backend configuration

`APP_ENV=development`

`FRONTEND_ORIGIN=http://localhost:5173`

`DATABASE_URL=sqlite:///./scoutgrid.db`

Use actual variable names consistently throughout the application. Do not put production secrets in examples.

## Suggested local workflow

Frontend:

npm install

npm run dev

npm run build

Backend commands must be derived from the actual project and documented in README, for example using the installed ASGI server and actual app module. Do not invent a module path before inspecting it.

## Deliverables

Working local setup

`.env.example` files

Dependency/lock files updated only as necessary

README startup instructions

Health endpoint or equivalent status check

No secrets committed

## Exit criteria

A developer can clone the project, configure environment variables, install dependencies, start the backend and frontend, and understand any external setup requirements.

# Phase 3 — Database Models and Migrations

## Goal

Make persistent product data reliable and protect existing records.

## Inspect first

Review the existing schema and ORM models. Reuse equivalent tables where possible instead of creating duplicates.

## Suggested entities

User

Organization/workspace and membership, if multi-tenant scope is required

Session or refresh-session record

Password reset token

Player

Match

Roster

Roster membership/role assignment

Vacancy

Scouting evaluation

Scoring configuration/version

Watchlist entry

Shortlist and scouting note

Notification

Audit event for security-sensitive actions

## Data integrity requirements

Primary keys and foreign keys.

Unique normalized email.

Constraints for valid statuses and numeric ranges.

Indexes for user ownership, roster membership, notification unread state, player/game/role filters, and common time queries.

UTC timestamps.

Transactions for multi-record operations.

Referential integrity and explicit delete behavior.

Avoid storing duplicated computed fields unless there is a documented reason and update strategy.

## Migration requirements

Back up the current development database.

Add a migration tool compatible with the actual ORM.

Create an initial migration if none exists, without deleting existing data.

Test migration against a clean temporary database.

Test migration against a copy of the existing database.

Verify row counts and key relationships after migration.

Document rollback or recovery limitations.

Never use a destructive “drop all tables” approach against the user's existing database.

## Seed data

Use deterministic fictional demo players, matches, and rosters. Mark records as simulated or imported. Do not represent synthetic data as official esports statistics.

## Deliverables

Models and schema constraints

Versioned migrations

Safe seed command

Migration test results

Database backup/recovery notes

## Exit criteria

A fresh database can be initialized, existing data can be migrated safely, and invalid relationships are rejected.

# Phase 4 — Authentication and Authorization

## Goal

Implement a real account lifecycle. Do not simulate login with a frontend boolean.

## Required frontend routes

`/login`

`/register`

`/forgot-password`

`/reset-password`

Protected product routes such as `/dashboard`

## Required backend endpoints

`POST /api/v1/auth/register`

`POST /api/v1/auth/login`

`GET /api/v1/auth/me`

`POST /api/v1/auth/logout`

`POST /api/v1/auth/forgot-password`

`POST /api/v1/auth/reset-password`

Session refresh/revocation endpoints only if required by the selected architecture.

## Security implementation

Prefer opaque, random server-managed sessions in `HttpOnly` cookies for a browser application, unless the existing architecture justifies another design. Configure `Secure` in HTTPS production, an appropriate `SameSite` policy, expiry, narrow scope, and CSRF protections for state-changing cookie-authenticated requests.

Use a reputable password hashing library and modern password hashing such as Argon2id. Never store plaintext passwords or reversible password encryption.

Implement:

Normalized email handling and duplicate rejection.

Generic invalid-credentials responses.

Login rate limiting.

Session expiry and revocation.

Session rotation after authentication/privilege changes.

Backend role checks and ownership checks.

Safe CORS configuration.

No secrets in source code or logs.

A controlled first-admin bootstrap process.

If JWTs are already used, review token expiry, refresh rotation, revocation, and storage rather than mixing two session systems without a design.

## Password reset

Generate cryptographically random, single-use, expiring reset tokens. Store a hash of the token where practical. Never reveal whether an email is registered in public responses. In development, expose a safe local-only method for inspecting reset links; in production, use a configured email provider. Clearly report when email delivery is not configured.

## Frontend requirements

Form validation and helpful errors.

Show/hide password control.

Loading and disabled submission states.

Session restoration from `/auth/me`.

Protected-route redirects.

Clear private client caches on logout.

Logout must revoke the server session, not only navigate away.

Profile menu shows the real authenticated user's name, email, and role.

## Tests

Register, duplicate register, login, invalid login.

Current-user endpoint.

Protected endpoint without session.

Logout revocation.

Expired session.

Password reset expiry/reuse.

Role and ownership enforcement.

Cross-user access attempts.

## Exit criteria

A logged-out user cannot access private APIs. Logging out invalidates the session. Every protected endpoint checks the authenticated principal and permissions.

# Phase 5 — Core Backend APIs and Domain Operations

## Goal

Make players, matches, rosters, vacancies, watchlists, and scoring configurations available through validated APIs.

## API areas

Adapt names to the existing conventions:

Players: list, search, filter, detail.

Matches: list by player/roster and relevant details.

Rosters: list, create, detail, update, membership management.

Vacancies: create, update, close, list.

Watchlist: add, update stage/notes, remove/archive.

Shortlists: create and manage candidate selections.

Scoring configuration: read/update with permission checks.

Scouting: rank candidates and retrieve evaluation details.

## Domain rules

Validate game and role compatibility.

Prevent duplicate roster memberships where disallowed.

Verify that the caller has access to the organization/workspace and resource.

Use transactions for roster membership changes.

Avoid returning private notes to unauthorized users.

Apply pagination and limits to list endpoints.

Validate numeric score ranges and supported metric keys.

Define explicit behavior for missing/deleted resources.

Use server-side scoring as the source of truth.

## API client integration

Create a central frontend API client with:

Configurable base URL.

Cookie credentials if using cookie sessions.

Consistent error parsing.

Request cancellation or timeout behavior where appropriate.

Typed request/response models.

Safe handling of `401`, `403`, `404`, `409`, `422`, and `5xx`.

No silent fallback to fake data when the backend fails.

## Deliverables

Domain service layer

Validated endpoints and response schemas

API documentation/OpenAPI

Frontend service modules

Backend tests and frontend integration tests

## Exit criteria

Core data shown by the frontend comes from the backend, and successful mutations persist after reload.

# Phase 6 — Scouting Intelligence and Explainable Ranking

## Goal

Provide consistent, role-specific, evidence-backed candidate ranking.

## Scoring

Use normalized factor scores on a 0–100 scale. Store a scoring formula version with each evaluation. Keep the weights configurable and validate their total.

Illustrative IGL weights:

Mid-round decision quality: 25%

Calling impact: 25%

Team coordination: 20%

Tactical adaptability: 15%

Performance consistency: 10%

Mechanical contribution: 5%

These are demo assumptions, not an industry-standard formula. Provide separate role/game-specific factors. Do not compare raw scores across different games as if they were directly equivalent.

## Confidence

Confidence must be separate from Talent Index. Consider sample size, metric completeness, recency, and performance stability. Initial configurable demo thresholds may be fewer than 10 matches = low, 10–29 = medium, 30+ = high. Label these as product assumptions.

## Recommendation response

Return:

Candidate identity and game/role.

Overall Talent Index.

Factor values and weights.

Confidence label and reasons.

Valid match count.

Data completeness.

Evidence-based strengths.

Risks and missing data.

Formula version.

Data source label.

## Explanation quality

Every explanation must point to a metric or data fact. Do not invent causal claims such as “this IGL will guarantee wins.” If calling impact is observational, state that association does not prove causation.

## Synergy simulation

Define the formula and its limitations. Include role coverage, complementary strengths, historical coordination where available, and performance consistency. Label projected scores as simulated estimates, not guaranteed win-rate changes.

## Tests

Weight validation and normalization.

Correct role/game formula selection.

Deterministic output for deterministic input.

Insufficient sample-size handling.

Missing metrics.

Sorting and tie behavior.

Confidence separate from score.

Evidence references match the values displayed.

## Exit criteria

A manager can choose a game, role, and vacancy, rank candidates, inspect why the candidates rank as they do, and see confidence and sample size without fabricated claims.

## Goal

Connect the React application to real APIs and complete the UI consistently across routes and devices.

## Design system

Text `#F3E8FF`

## Required routes

Dashboard

Scouting workspace

Player database and profile

Player comparison

Rosters and roster details

Synergy simulator

Watchlist/pipeline

Reports

Settings

Login/register/password reset

## Integration rules

Use backend data for authenticated identity, players, rosters, watchlists, notifications, and persisted settings.

Keep API logic in service modules, not scattered through UI components.

Show loading, empty, error, and success states.

Avoid fake success toasts.

Refresh or invalidate cached data after successful mutations.

Clear private cached data after logout.

Use accessible forms, dialogs, menus, and tables.

## Android responsive checks

Test widths including 320, 360, 390, 412, 600, 768, 960, 1024, 1366, and 1920 CSS pixels. Include portrait and landscape. Check keyboard-open forms, long handles, empty results, modal height, charts, tables, touch targets, and navigation.

Do not force wide tables into tiny cards without preserving essential data. Use compact candidate rows on mobile and contain intentional horizontal scrolling within table components.

## Exit criteria

Every visible primary control has a real action. Core data is backend-connected. Layouts remain usable on supported Android and desktop viewports.

# Phase 8 — Persistent In-App Notification Center

## Goal

Repair the currently nonfunctional notification option and connect it to real application events.

## Suggested model

`id`

`user_id`

`type`

`title`

`message`

`resource_type` (nullable)

`resource_id` (nullable)

`is_read`

`created_at`

`read_at` (nullable)

Add foreign keys and indexes for recipient, unread state, and creation time. Use the existing model if equivalent functionality exists.

## API endpoints

`GET /api/v1/notifications` — paginated current-user list.

`GET /api/v1/notifications/unread-count`

`PATCH /api/v1/notifications/{id}/read`

`POST /api/v1/notifications/mark-all-read`

Every endpoint requires authentication and verifies ownership. Never allow a user to read or mutate another user's notification by changing an ID.

## Frontend behavior

Bell opens/closes a dropdown or mobile-friendly panel.

Badge shows unread count.

List displays title, message, time, category, read state.

Individual mark-as-read works.

Mark-all-as-read works.

Related-resource navigation works.

Loading, empty, and error states exist.

Outside click and Escape close the panel where appropriate.

State refreshes after successful backend operations.

Read state survives page reload.

## Event integration

Generate notifications only after successful committed actions, such as:

Candidate added to shortlist.

Vacancy created.

Roster changed.

Candidate pipeline stage updated.

Scouting analysis completed.

Avoid duplicate events on retry where possible. Do not create notifications for failed actions. Do not claim push notifications or email delivery unless separately implemented.

## Tests

Test unread count, pagination, ownership, mark one, mark all, persistence, missing notification, duplicate event behavior, and event creation after successful operations.

## Exit criteria

The user can perform a real action, see a persisted notification, mark it read, refresh the browser, and see the correct state. A different user cannot access it.

# Phase 9 — Reports, Exports, and Settings

## Goal

Complete secondary workflows without undermining data integrity.

## Reports

Support:

Candidate ranking report.

Player comparison report.

Roster health report.

Synergy analysis report.

Watchlist report.

Provide CSV and JSON exports where appropriate and print-friendly summaries. Correctly escape CSV values. Label simulated/imported data and include export timestamp, filters, and scoring version when relevant.

Enforce backend authorization before generating reports containing private workspace data. If export generation is client-side, use only data the user is authorized to access and test the output format.

## Settings

Include:

Workspace name and defaults.

Default game/season.

Scoring weights and formula version.

Match confidence thresholds.

Table density and reduced-motion preferences.

Notification preferences if supported.

Demo data information and reset action.

Validate scoring weights server-side if stored centrally. Do not let an unprivileged user alter organization-wide methodology.

## Reset behavior

A demo reset must be explicitly confirmed, must not delete user-created production data, and must only operate in a clearly identified development/demo environment. Prefer a controlled seed reset over dropping all tables.

## Exit criteria

Exports are valid and appropriately scoped. Settings persist. Privileged settings cannot be modified by unauthorized users.

# Phase 10 — Testing, Security, and Responsive QA

## Goal

Verify real behavior, not just whether screens render.

## Test layers

Unit tests: scoring, validation, formatting, permissions.

Backend integration tests: database and API behavior.

Frontend component tests: forms, dropdowns, states.

End-to-end tests: full user journeys.

Responsive visual QA: representative viewport sizes.

Build and runtime checks.

## Critical end-to-end journey

Register.

Log in.

Retrieve current user.

Rank candidates for a vacancy.

Shortlist a candidate.

Confirm the operation persisted.

Receive a notification.

Mark notification read.

Refresh and confirm read state.

Log out.

Verify protected UI redirects.

Verify protected API rejects the revoked session.

Verify a second user cannot access the first user's private records.

## Responsive loop

For each route:

Open at 320, 360, 390, 412, 600, 768, 960, 1024, 1366, and 1920 widths as appropriate.

Inspect portrait and landscape.

Detect document-level horizontal overflow.

Test open menus, filters, dialogs, and forms.

Test long handles, long labels, empty lists, large lists, and errors.

Inspect screenshots where tooling is available.

Fix the root cause, then re-test adjacent breakpoints and shared components.

Record failures honestly.

Example overflow audit:

const result = await page.evaluate(() => ({

viewportWidth: document.documentElement.clientWidth,

documentWidth: document.documentElement.scrollWidth,

overflow:

document.documentElement.scrollWidth >

document.documentElement.clientWidth + 1,

}));

Intentional table scrolling must remain inside the table container and must not cause document-level overflow.

## Security checklist

No plaintext passwords.

No secrets committed.

No session tokens in localStorage for the preferred cookie-session architecture.

CSRF protection for cookie-authenticated mutations.

Explicit CORS origins.

Rate limiting on login and reset requests.

Server-side permission checks.

Resource ownership checks.

Safe error responses.

No sensitive values in logs.

Safe reset-token handling.

Session revocation on logout.

## Exit criteria

Tests run and results are recorded. No critical auth/ownership failures remain. Production build passes. Responsive limitations are documented rather than falsely marked complete.

# Phase 11 — Deployment and Final Handover

## Goal

Make the product deployable and operable, while documenting external configuration honestly.

## Deployment preparation

Configure production frontend API URL.

Configure backend environment variables.

Restrict CORS to production origins.

Require HTTPS for secure cookies.

Configure database persistence and backups.

Run migrations as a controlled deployment step.

Configure logging and health checks.

Configure rate limits.

Pin dependencies and preserve lock files.

Configure email delivery for password resets if enabled.

Configure the initial administrator safely.

Verify static frontend assets and backend routes.

Confirm secrets are supplied by the deployment environment.

## Health and observability

Provide a health endpoint such as `GET /api/v1/health` that confirms application availability without disclosing secrets or sensitive infrastructure information. If database readiness is reported, avoid exposing connection strings or database details.

Log useful errors with request IDs where practical. Never log passwords, session cookies, reset tokens, or authorization headers.

## Backup and recovery

Document:

Database backup procedure.

Restore procedure.

Migration procedure.

Data retention assumptions.

Recovery limitations.

Who can access production data.

## Handover documentation

Deliver:

`README.md` with setup and startup instructions.

`.env.example` files.

API documentation.

Architecture decisions.

Database migration instructions.

Test commands and results.

Known limitations.

Deployment instructions.

Feature status matrix separating implemented, simulated, and externally configured capabilities.

## Final release gate

The release is not complete until:

Frontend production build passes.

Backend tests pass or known failures are recorded.

Critical E2E flow passes.

Auth and ownership tests pass.

Notification persistence passes.

Database migrations have been tested safely.

Responsive QA has been performed.

No known critical security issue is left unaddressed.

Deployment-specific requirements are documented.

# Golden Snitch Final Product Phase Documents

This pack contains a master roadmap and one detailed document per implementation phase.

Recommended usage:

Start with `00_MASTER_ROADMAP.md`.

Execute Phase 0 and record the actual repository baseline.

Work in order, requiring each phase's exit criteria before moving forward.

Use the combined `Golden Snitch_Final_Product_Build_Plan.docx` for a single-document overview.

Do not claim tests or production integrations succeeded until they have actually been run.

The architecture is a target to verify against the existing repository. Preserve existing data and working code.